# Tailored Timeline

| Phase | Timeline | Goals | Barriers/Concerns |
| --- | --- | --- | --- |
| The Build | March 1st: Chainsaw access to the site (weather permitting) March 4th view site with FWP and BLM | Identify good places for BDAs Start permitting process with BLM | Weather not allowing access to site, troubles with permitting process |
| The Early Years | Year 1-3 | Continue to build BDAs provide maintenance for those already built | Cattle, wildlife interfering with BDAs |
| Monitoring and Maintenance *Note: Your Montana Tech team will help you develop a monitoring and maintenance plan. For now, outline your goals and concerns according to your workload, land stewardship goals, etc. | Years 1-5+ |  |  |
| Maturation | Years 5+ |  |  |