# Tailored Timeline

| Phase | Timeline | Goals | Barriers/Concerns |
| --- | --- | --- | --- |
| Planning and Research | Spring/Summer/Fall 2026 | Archaeological investigation; monitoring plant communities and soil biology counts throughout the season, taking lots of notes and photos | The fence is in the way for a lot of the restoration, so altering the fence may be a big task |
| The Build | Permitting Winter 2026/2027, Building Spring 2027 | Protect the river banks, slow the water flow, potentially add BDAs, brush structures, PALS, etc.; look upstream to other landowners that may want BDAs | It would be helpful to have some experts come out and help me talk through the plans and provide advice on location and design |
| The Early Years | Year 1-3 | monitor and maintain existing structures; add in more live willows and other prairie/wetland species; add more structures if it makes sense, monitor soil biology and vegetation | Taking heat from neighbors if we attract beavers that start causing problems (maybe they won’t cause problems?) |
| Monitoring and Maintenance *Note: Your Montana Tech team will help you develop a monitoring and maintenance plan. For now, outline your goals and concerns according to your workload, land stewardship goals, etc. | Years 1-5+ | building off of the momentum that has already started | I’m hoping barriers and concerns will be addressed by now! |
| Maturation | Years 5+ | “” | “” |